PiyushTrade Platform Session Handoff & Project Blueprint Last updated: March 2026 ¦ Location: C:\PiyushDocs\Projects\trading-platform

# 1. Product Vision

PiyushTrade is a private, AI-powered options trading desk for Indian markets. It combines the data density of TradingView with the clean UX of Robinhood — built for serious options traders on NSE and BSE.

The platform is being built in two distinct phases:

| V1 — Private Platform | V2 — Sellable Product |
| --- | --- |
| - Piyush + small group of friends - 3 brokers: Zerodha, Nuvama, Kotak Neo - Invite-only, no billing, AWS free tier - Goal: validate, iterate, trade live | - 100s–1000s of paying users, self-signup - 5+ brokers, users bring own API keys - Subscription billing via Razorpay - Goal: revenue, SEBI compliance, scale |

## Target Instruments

- Nifty 50 Options (NSE)

- BankNifty Options (NSE)

- Sensex Options (BSE)

- Bankex Options (BSE)

All weekly + monthly expiries, all strikes. Both NSE and BSE exchanges are in scope.

## The 4 Core Engines

| # | Engine | Description & Key Features |
| --- | --- | --- |
| 01 | Strategy Builder | Visual multi-leg options strategy designer. Drag-and-drop interface to build Iron Condors, Straddles, and custom combos. Defines entry/exit rules, strike selection, expiry preference, lot sizing, and payoff diagrams. |
| 02 | Backtesting Engine | Run strategies against historical NSE/BSE options data. Outputs P&L curves, max drawdown, win rate, Greeks behaviour across different market regimes. |
| 03 | AI Optimizer | Three modes: (1) Suggests strategy tweaks from backtest results, (2) Auto-optimizes parameters — strikes, expiry, lot size, stop-loss, (3) Natural language input — user describes a strategy in plain English and AI builds it. Powered by Claude API. |
| 04 | Live Deployment | One-click deploy strategies to Zerodha, Nuvama, or Kotak Neo. Monitor live positions, auto-execute adjustments, set kill switches and per-strategy risk limits. |

# 2. Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React + Vite, Ant Design, Zustand, Axios, React Router, Lightweight Charts |
| Backend | Python 3.14, FastAPI, Uvicorn |
| Database | PostgreSQL 18.3 |
| Auth | JWT tokens, bcrypt 4.0.1, passlib, python-jose |
| ORM | SQLAlchemy |
| Hosting | AWS free tier, Elastic IP already created |
| AI Layer | Claude API (planned — Engine 03) |
| Project path | C:\PiyushDocs\Projects\trading-platform |

## Daily Startup Commands

Terminal 1 — Frontend (runs at http://localhost:5173) - cd C:\PiyushDocs\Projects\trading-platform\frontend - npm run dev

Terminal 2 — Backend (runs at http://localhost:8000) - cd C:\PiyushDocs\Projects\trading-platform\backend - venv\Scripts\activate.bat - python main.py

# 3. What Has Been Achieved

## Phase 1 — Environment Setup (Complete)

- Node.js v24.14.1, npm 11.11.0 installed

- Python 3.14.3 installed

- Git 2.53.0 installed

- PostgreSQL 18.3 installed

- VS Code with extensions: Python, ES7+ React, Prettier, Auto Rename Tag

- React app created using Vite inside frontend/ folder

- Frontend dependencies installed: antd, @ant-design/icons, axios, react-router-dom, zustand, lightweight-charts

- Python virtual environment created at backend/venv/

- Backend packages installed and requirements.txt saved

## Phase 2 — Authentication (Complete)

Backend files created:

- backend/.env — DB URL, SECRET_KEY, ALGORITHM, token expiry

- backend/database.py — SQLAlchemy engine, SessionLocal, get_db()

- backend/main.py — FastAPI app, CORS, routes, table creation, uvicorn

- backend/models/user.py — User SQLAlchemy model

- backend/schemas/user.py — UserCreate, UserLogin, UserResponse, Token, TokenData

- backend/services/auth.py — hash_password, verify_password, create_access_token, decode_token

- backend/routes/auth.py — POST /auth/register, POST /auth/login

Frontend files created:

- frontend/src/store/authStore.js — Zustand store: login(), logout(), isAuthenticated, token

- frontend/src/pages/Login.jsx — Login form with Ant Design

- frontend/src/pages/Register.jsx — Register form with Ant Design

- frontend/src/App.jsx — React Router, ProtectedRoute, routes for /login /register /dashboard

Working endpoints:

- GET /health — health check

- POST /auth/register — creates new user with hashed password in PostgreSQL

- POST /auth/login — returns JWT bearer token

Important known fixes:

- bcrypt pinned to version 4.0.1 due to passlib compatibility — DO NOT upgrade

- PostgreSQL password contains @ symbol — encoded as %40 in .env DATABASE_URL

- reload=True enabled in uvicorn — backend auto-restarts on file save

- Test user exists: email: test@example.com, username: testuser

## UI Design — Prototype Completed (This Session)

A full interactive UI prototype was designed and agreed upon with the following characteristics:

- Dark professional theme — inspired by TradingView + Robinhood

- Fonts: DM Sans (UI) + IBM Plex Mono (prices/numbers)

- Color system: CSS variables with green (#26c97d) for gains, red (#f5445e) for losses, blue (#4d9eff) for accents

- Pages prototyped: Dashboard, Trade/Charts page, Portfolio page

- Components designed: Sidebar nav, KPI cards, portfolio chart, allocation donut, watchlist table, candlestick chart, order book, buy/sell order form, open positions panel

# 4. Full Build Roadmap

| # | Phase | Description | Status |
| --- | --- | --- | --- |
| P1 | Environment Setup | Node.js, Python, PostgreSQL, VS Code, Git — all installed and configured | DONE |
| P2 | Authentication | JWT login/register, bcrypt, protected routes, PostgreSQL users table — complete and tested | DONE |
| P3 | Dashboard & Layout | Sidebar nav, top bar, Layout.jsx, App.jsx update, Profile page, GET /users/me endpoint | ACTIVE |
| P4 | Options Strategy Builder | Visual multi-leg builder, payoff diagrams, Greeks display, strategy templates (Iron Condor, Straddle, etc.) | AHEAD |
| P5 | Backtesting Engine | Historical data integration, strategy simulation engine, P&L analytics, performance metrics dashboard | AHEAD |
| P6 | AI Optimizer | Claude API integration, NL strategy input, parameter auto-optimization, regime detection | AHEAD |
| P7 | Broker Integrations | Zerodha Kite Connect, Nuvama API, Kotak Neo API — live order execution, WebSocket feeds | AHEAD |
| P8 | Database Expansion | Tables for strategies, orders, portfolio, trade history, backtests — SQLAlchemy models for each | AHEAD |
| P9 | AWS Deployment | EC2, RDS PostgreSQL, S3+CloudFront, Elastic IP, auto-scaling prep for V2 | AHEAD |
| P10 | V2 — Sellable Product | Multi-tenancy, Razorpay billing, SEBI compliance, 5+ brokers, onboarding flow, feature flags | AHEAD |

# 5. Immediate Next Steps (Phase 3)

These tasks must be completed in this exact order to build Phase 3 correctly.

| # | Task | Details | Priority |
| --- | --- | --- | --- |
| 1 | Create Layout.jsx | Sidebar with nav links, top navigation bar, content area. Match the dark prototype design exactly. | Must first |
| 2 | Update App.jsx | Wrap all protected routes inside the Layout component. Update routing for /dashboard, /portfolio, /trade, /profile, /orders. | Must first |
| 3 | Backend: GET /users/me | New endpoint in backend/routes/. Reads JWT token, returns logged-in user's id, email, username, created_at from DB. | High |
| 4 | Create Profile.jsx page | Display username, email, joined date. Fetch from GET /users/me via Axios. Show in the dark-theme card style. | High |
| 5 | Create Dashboard.jsx | KPI cards, portfolio performance chart (Lightweight Charts), allocation view. Match the dark prototype design. | Normal |
| 6 | Ant Design dark theme setup | Configure Ant Design ConfigProvider with dark algorithm and custom token overrides to match the approved colour palette. | Normal |

# 6. Open Decisions — Must Resolve Before Proceeding

|  | Decision | Why it matters |
| --- | --- | --- |
| ! | Historical options data source | Critical blocker for Phase 5 (backtesting). Must choose between Opstra Databank, True Data, or NSEpy before designing the database schema. Options: Opstra (paid, best quality), True Data (paid), NSEpy (free, limited depth). |
| 2 | Broker API access | Zerodha Kite Connect API key required (paid subscription ~Rs 2000/month). Nuvama and Kotak Neo API access also needs to be confirmed and applied for. |
| 3 | SEBI compliance (for V2) | Selling algo trading tools in India requires SEBI registration as a Research Analyst or partnering with a registered broker. Must be planned before V2 launch. |

# 7. Critical Architecture Rules (Build Once, Scale to V2)

These decisions must be made correctly in V1 to avoid a full rewrite when scaling to V2:

- Multi-tenancy from day one — every DB table needs a user_id. Strategies, backtests, positions and orders must all be scoped per user.

- Broker API keys must be per-user and encrypted in DB — never hardcode or share keys across users.

- Role-based access (RBAC) — build admin vs. user roles from the start. Admin tools will be needed at V2.

- API rate limiting — design a job queue early so it scales when 100 users fire orders simultaneously.

- Log everything — every order, strategy run, backtest and API call should be logged with timestamps for audit and debugging.

- Clean REST API — FastAPI backend fully decoupled from frontend so mobile app or third-party integrations can be added later without touching core logic.

# 8. Current File Structure

Backend — backend/ - .env — DB URL, SECRET_KEY, ALGORITHM, token expiry - database.py — SQLAlchemy engine, SessionLocal, get_db() - main.py — FastAPI app, CORS, routes, table creation, uvicorn - models/__init__.py, models/user.py — User SQLAlchemy model - schemas/__init__.py, schemas/user.py — Pydantic schemas - services/__init__.py, services/auth.py — auth helpers - routes/__init__.py, routes/auth.py — /auth/register, /auth/login - venv/ — Python virtual environment - requirements.txt

Frontend — frontend/src/ - store/authStore.js — Zustand store: login(), logout(), isAuthenticated, token - pages/Login.jsx — Login form with Ant Design - pages/Register.jsx — Register form with Ant Design - App.jsx — React Router, ProtectedRoute, routes for /login /register /dashboard

PiyushTrade — Confidential Project Document ¦ Do not share externally