PiyushTrade Platform

Session Handoff & Action Plan

Last updated: March 2026   |   Status: Architecture Locked — Ready to Build

# 1. What Was Decided This Session

This session resolved all open architecture questions. Everything below is locked. The next session starts building — no more design discussions needed.

## 1.1 Final Architecture (Locked)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | TradingView Charting Library |
| API Gateway | FastAPI (Python) | Uvicorn, single entry point |
| Database | PostgreSQL (RDS) | Source of truth — all financial data |
| Cache | Redis (ElastiCache) | Cache only — not source of truth |
| Async Jobs | Celery + Redis | Backtest, ingestion tasks |
| Storage | S3 | Historical data, backtest results |
| Broker | Zerodha Kite Connect | V1 only — abstracted via base class |
| AI Layer | LLM APIs | Claude API (planned) |
| Infra | AWS (EC2 + RDS + ElastiCache + S3) | Free tier for V1 |

## 1.2 Core Services (Locked)

Eight independent services in the core services layer. Strict rule: no cross-imports between strategy and execution layers.

| Service | Responsibility |
| --- | --- |
| Auth Service | JWT login/register, token decode, RBAC (admin vs user roles) |
| Strategy Service | CRUD for strategies, signal generation only — no broker calls |
| Options Chain Service | Read from Redis with staleness validation — never direct API |
| Chart Data Service | OHLCV data, feeds TradingView Library on frontend |
| Backtesting Engine | Historical simulation — zero live execution logic allowed |
| Execution Engine | Live orders only — zero backtest logic, DB-first order lifecycle |
| Risk Manager | Position limits, per-strategy kill switch, exposure checks |
| AI Service | Context builder + LLM prompt dispatch — rate limited |

# 2. Production Hardening Decisions (All Locked)

Six critical design decisions were identified and resolved this session. These are non-negotiable implementation requirements, not guidelines.

## 2.1 Redis Staleness Rule

Rule: Redis = cache only. PostgreSQL = financial truth.

Every Redis key must carry: { "data": {...}, "timestamp": <unix>, "feed_status": "LIVE¦DEGRADED¦DOWN" }

During market hours (09:15–15:30 IST): if now - timestamp > 5s → return 503 FEED_DEGRADED

Outside market hours: serve stale data with response header X-Data-As-Of: <timestamp>

Positions, orders, and trades are NEVER read from Redis — always PostgreSQL.

Market hours check must account for NSE holidays (holiday calendar in core/config.py).

## 2.2 WebSocket Reliability

Two new files required: option_chain_ingestor.py + websocket_manager.py

Reconnect: exponential backoff — 3s → 6s → 12s → 24s → max 60s per attempt.

Heartbeat monitor: if no tick received in X seconds → trigger reconnect automatically.

Feed status is broadcast to the API layer so all consumers know degraded state.

REST poll fallback activates automatically when feed enters DEGRADED state.

Silent failure is not acceptable — ingestor must log every reconnect attempt.

## 2.3 Order Lifecycle (DB-First)

Rule: Never trust Celery task state for order status. DB owns the lifecycle.

Order status machine: PENDING → SENT → FILLED → FAILED / CANCELLED

DB record is created with status=PENDING BEFORE the Celery task is dispatched.

Execution task updates DB to SENT, then to FILLED or FAILED based on broker response.

UI reads order status from PostgreSQL only — never from Celery task state.

## 2.4 Idempotent Order Execution (Your Addition — Critical)

Every order gets a deterministic idempotency key before hitting the broker.

Key = SHA256(user_id + strategy_id + instrument + strike + expiry + side + qty + floor(timestamp, minute))

IMPORTANT: timestamp is floored to the nearest minute — NOT exact milliseconds.

Reason: exact ms timestamps generate a new key on retry, allowing duplicate orders through.

Before placing: SELECT * FROM orders WHERE idempotency_key = ? AND status != FAILED

If record exists and status != FAILED: return existing order. Do NOT call broker again.

## 2.5 Alembic Database Migrations

Set up in Phase 0 — before any models are written.

Remove create_all() from main.py. All schema changes go through Alembic from this point.

Every model addition or change = a new versioned migration file.

Commands: alembic init → alembic revision --autogenerate → alembic upgrade head

Migration files are committed to git alongside the model changes that require them.

## 2.6 Data Integrity Layer (Your Addition)

Staleness rules are context-dependent — the validation layer knows market state.

Market open + stale data → reject with 503. Market closed + stale data → serve with header.

NSE holiday calendar is embedded in core/config.py — not inferred from day of week.

Feed status endpoint: GET /health/feed → returns { status, last_tick, staleness_seconds }

# 3. Architecture Risk Register

Six risks were identified and mitigated. Two were added by you (marked ★). All mitigations are baked into the build plan.

| # | Level | Risk | Mitigation (locked) |
| --- | --- | --- | --- |
| 1 | Critical | Redis as source of truth | TTL on every key, staleness check, PostgreSQL owns financial data |
| 2 | Critical | WebSocket single point of failure | Exponential backoff, heartbeat monitor, REST fallback, feed status API |
| 3 | High | Celery silent task failures | DB-first order lifecycle, task state never trusted for orders |
| 4 | High | No DB migration strategy | Alembic setup in Phase 0, create_all() removed entirely |
| 5 ★ | Critical | Duplicate order on retry | Idempotency key (SHA256, minute-floored timestamp) |
| 6 ★ | Medium | Stale data on market holidays | NSE holiday calendar in core/config.py, context-aware validation |
| 7 | Medium | AI cost runaway | Per-user rate limit + token cap in ai/rate_limiter.py (Phase 4) |
| 8 | Medium | Zero observability in production | Structured JSON logging + Sentry + CloudWatch (Phase 5) |

# 4. Data Strategy (Locked)

## 4.1 Historical Options Data — NSE

Decision: Use NSE historical EOD data for V1 backtesting. 1-minute intraday source is TBD and will be swapped in without engine changes.

| Data Type | Resolution | Source & Notes |
| --- | --- | --- |
| Options OHLC + OI | EOD | NSE Bhav copy — fo<DDMMMYYYY>bhav.csv.zip — free, reliable, years of history |
| Option chain snapshot | EOD | NSE JSON public API — full chain with IV and Greeks at close |
| Expiry calendars | Static | Weekly + monthly for Nifty, BankNifty, Sensex, Bankex — all 4 instruments |
| 1-minute intraday | TBD | NOT AVAILABLE from NSE. Opstra or True Data when sourced — slot into adapter |

## 4.2 S3 Storage Layout

All historical data stored in S3 with a predictable path structure. The 1min/ folder is reserved and empty until a source is confirmed.

s3://piyushtrade-data/

nse/bhav/YYYY/MM/fo<date>bhav.csv

nse/chain/YYYY/MM/<symbol>_<date>.json

1min/<source>/YYYY/MM/<symbol>/<date>.csv   ← reserved, empty

## 4.3 DataAdapter Pattern

The backtest engine never calls a data source directly. All data access goes through a DataAdapter interface. Swapping the 1-min source means writing one new adapter class — zero engine changes.

app/data_ingestion/adapters/base_adapter.py      ← abstract interface

app/data_ingestion/adapters/nse_adapter.py       ← V1 implementation

app/data_ingestion/adapters/opstra_adapter.py    ← future slot

# 5. Current Build State

What exists today vs what the final architecture requires. Start the next session by verifying this table against the actual codebase.

| Component | Status | Notes for Next Session |
| --- | --- | --- |
| FastAPI app (main.py) | EXISTS | Must be moved to app/main.py, rewired for new structure |
| SQLAlchemy + database.py | EXISTS | Must move to app/core/database.py |
| User model | EXISTS | Must add role field (admin/user) for RBAC |
| Auth routes (/register, /login) | WORKING | Keep — update imports after restructure only |
| JWT token logic | WORKING | Move to app/core/security.py |
| bcrypt (pinned 4.0.1) | WORKING | DO NOT upgrade — passlib compatibility issue |
| Frontend (React + Vite) | EXISTS | Will be replaced with Next.js — port auth store + pages |
| Strategy / Trade / Order models | MISSING | Build in Phase 2 with user_id FK on all tables |
| Alembic | MISSING | Set up in Phase 0 — first thing before any new models |
| Redis integration | MISSING | Phase 0 — config + client init only |
| Celery + worker | MISSING | Phase 0 — worker.py with autodiscover |
| WebSocket ingestor | MISSING | Phase 1 — with websocket_manager.py |
| Broker abstraction | MISSING | Phase 3 — base.py + zerodha.py |
| Idempotency layer | MISSING | Phase 3 — built into execution_service.py |
| Logging / Sentry | MISSING | Phase 5 — before inviting any users |

# 6. Build Order (Locked — Do Not Change)

The sequence matters. Each phase unblocks the next. Do not skip Phase 0 to get to "interesting" features — the foundation must be solid first.

| Phase | Timeline | What Gets Built | Status |
| --- | --- | --- | --- |
| Phase 0 | W1 | Folder restructure · app/core/config.py · app/core/security.py · Alembic init · Redis client config · Celery worker.py · NSE holiday calendar · Structured logging (core/logging.py) | START HERE |
| Phase 1 | W1–2 | option_chain_ingestor.py · websocket_manager.py (reconnect + heartbeat + feed status) · options API with staleness validation · Market hours checker · S3 bucket + folder structure | NEXT |
| Phase 2 | W2–3 | All 4 DB models (User+role, Strategy, Trade, Order+status) · Alembic migrations · DataAdapter base class · NSE EOD data adapter · Strategy CRUD API · Backtesting engine (EOD resolution) | AHEAD |
| Phase 3 | W4–5 | Order lifecycle (PENDING→SENT→FILLED→FAILED) · Idempotency layer · brokers/base.py + zerodha.py · Execution engine · Risk manager · Execution CRUD API | AHEAD |
| Phase 4 | W6 | AI service · context_builder.py · prompts.py · ai/rate_limiter.py · LLM API integration · AI endpoint with per-user rate limiting | AHEAD |
| Phase 5 | W7 | Sentry integration · CloudWatch alarms · JSON structured logging everywhere · Health endpoints · Feed status endpoint | AHEAD |
| Frontend | W3–7 | Next.js bootstrap · Tailwind setup · Port auth pages · TradingView Library wrapper · Option chain UI · Strategy builder UI · Dashboard | PARALLEL |

# 7. Final Folder Structure (Locked)

## 7.1 Backend

backend/

├── app/

│   ├── api/                      # FastAPI routes

│   │   ├── auth.py               # EXISTS — migrate imports

│   │   ├── users.py              # NEW — GET /users/me

│   │   ├── strategy.py           # NEW

│   │   ├── options.py            # NEW — Redis + staleness

│   │   ├── backtest.py           # NEW — dispatches Celery

│   │   ├── execution.py          # NEW — DB-first

│   │   └── ai.py                 # NEW — rate limited

│   ├── core/

│   │   ├── config.py             # NEW — pydantic-settings + holidays

│   │   ├── database.py           # MOVE from backend/database.py

│   │   ├── security.py           # MOVE from services/auth.py

│   │   └── logging.py            # NEW — JSON structured logs

│   ├── models/

│   │   ├── user.py               # EXISTS — add role field

│   │   ├── strategy.py           # NEW

│   │   ├── trade.py              # NEW

│   │   └── order.py              # NEW — status + idempotency_key

│   ├── schemas/

│   │   ├── user_schema.py        # RENAME from schemas/user.py

│   │   ├── strategy_schema.py    # NEW

│   │   └── trade_schema.py       # NEW

│   ├── services/

│   │   ├── strategy_service.py   # NEW

│   │   ├── options_service.py    # NEW — staleness validation here

│   │   ├── execution_service.py  # NEW — idempotency layer here

│   │   └── ai_service.py         # NEW

│   ├── engines/

│   │   ├── strategy_engine.py    # NEW — signal only, NO broker imports

│   │   ├── backtest_engine.py    # NEW — EOD, NO live logic

│   │   ├── execution_engine.py   # NEW — live only, NO backtest logic

│   │   └── risk_manager.py       # NEW

│   ├── brokers/

│   │   ├── base.py               # NEW — abstract BaseBroker

│   │   └── zerodha.py            # NEW — Kite Connect implementation

│   ├── data_ingestion/

│   │   ├── option_chain_ingestor.py  # NEW

│   │   ├── websocket_manager.py      # NEW — reconnect + heartbeat

│   │   ├── market_data_ingestor.py   # NEW

│   │   └── adapters/

│   │       ├── base_adapter.py   # NEW — abstract interface

│   │       └── nse_adapter.py    # NEW — EOD implementation

│   ├── ai/

│   │   ├── context_builder.py    # NEW

│   │   ├── prompts.py            # NEW — versioned templates

│   │   └── rate_limiter.py       # NEW — per-user limits

│   ├── tasks/

│   │   ├── backtest_tasks.py     # NEW — Celery tasks

│   │   └── ingestion_tasks.py    # NEW — Celery tasks

│   └── main.py                   # REWRITE — new structure

├── worker/

│   └── worker.py                 # NEW — Celery app + autodiscover

├── alembic/                       # NEW — Phase 0

├── alembic.ini                    # NEW — Phase 0

└── requirements.txt              # UPDATE — add celery, redis, boto3, alembic

## 7.2 Frontend

frontend/

├── components/

│   ├── Chart/                    # TradingView Library wrapper

│   ├── OptionChain/              # Redis-fed, shows feed status

│   ├── StrategyBuilder/          # Multi-leg builder

│   └── AIChat/                   # AI insights panel

├── pages/

│   ├── dashboard.js

│   ├── strategy.js

│   └── backtest.js

├── services/

│   └── api.js                    # Axios client, reads feed status header

└── styles/

# 8. Non-Negotiable Rules

These are enforced at code review. No exceptions.

## Never do this:

- Mix backtest logic and live execution logic in the same file or function

- Call broker APIs directly from the frontend or from a route handler

- Read real-time data directly from Zerodha — always go through Redis

- Trust Celery task state to determine if an order was placed

- Use create_all() for schema changes — always use Alembic after Phase 0

- Hardcode broker credentials — always per-user, encrypted in DB

- Build a Greeks calculation engine in V1 — use EOD Greeks from NSE data

- Support multiple brokers before V2 — Zerodha only in V1

## Always do this:

- Add user_id as a foreign key on every DB table — multi-tenancy from day one

- Create a DB order record (status=PENDING) before dispatching any Celery task

- Include a timestamp field on every Redis write

- Check idempotency_key before calling the broker for any order

- Keep strategy_engine.py and execution_engine.py with zero cross-imports

- Log every reconnect attempt, every order state change, every API error

# 9. Known Fixes & Gotchas

Carry these forward — they caused issues previously and will again if forgotten.

| Item | Fix |
| --- | --- |
| bcrypt version | Pinned to 4.0.1. DO NOT upgrade. passlib is incompatible with 4.1+. Check requirements.txt. |
| PostgreSQL password | Contains @ symbol. Encode as %40 in DATABASE_URL in .env file. |
| Uvicorn reload | reload=True enabled in dev — backend auto-restarts on file save. Disable in production. |
| Test user | email: test@example.com, username: testuser — exists in local DB from Phase 2. |
| Idempotency timestamp | Floor to nearest minute, NOT exact milliseconds. Exact ms = new key on retry = duplicate order. |
| NSE holidays | Market hours rule (09:15–15:30) is wrong on ~15 days/year without a holiday calendar. Embed in config.py. |
| Redis key TTL | Always set TTL. Without it, stale keys persist after a feed outage and return incorrect data with no error. |

# 10. First Words for Next Session

Paste this exactly at the start of the next session:

Copy-paste prompt for next session:

We are building PiyushTrade — a private AI-powered options trading platform for Indian markets (NSE/BSE).

Architecture is fully locked. We are in production-hardening mode, not design mode.

Tech stack: Next.js frontend, FastAPI backend, PostgreSQL (source of truth), Redis (cache only),

Celery + Redis for async, AWS infra (EC2/RDS/ElastiCache/S3), Zerodha as the only broker in V1.

What is already built: FastAPI app, auth (register/login/JWT), User model, bcrypt pinned to 4.0.1.

We are starting Phase 0. Please write every file in full — no placeholders, no TODOs.

Phase 0 deliverables:

1. Restructure backend/ to app/ layout (see folder structure in handoff doc)

2. app/core/config.py — pydantic-settings, NSE holiday calendar, Redis config

3. app/core/database.py — move from backend/database.py

4. app/core/security.py — JWT logic from services/auth.py

5. app/core/logging.py — JSON structured logging

6. Alembic init — remove create_all(), first migration for User model

7. backend/worker/worker.py — Celery app, Redis broker, autodiscover tasks

8. Updated requirements.txt — add celery, redis, boto3, alembic, sentry-sdk

Critical rules already decided:

- Redis = cache only, PostgreSQL = financial truth

- Every Redis key has a timestamp field, staleness > 5s during market hours = 503

- DB order record created BEFORE Celery task fires

- Idempotency key = SHA256 of order params with timestamp floored to minute

- Alembic only — no create_all() ever again

- NSE holiday calendar must be in config, not inferred from weekday

# 11. Open Questions (Carry Forward)

| # | Question | Urgency | Blocks |
| --- | --- | --- | --- |
| 1 | 1-minute intraday data source (Opstra vs True Data vs other) | Before Phase 3 | Intraday backtesting, strategy P&L accuracy |
| 2 | Zerodha Kite Connect API subscription (~₹2000/month) | Before Phase 3 | All live execution functionality |
| 3 | SEBI compliance strategy for V2 (Research Analyst registration or broker partnership) | Before V2 launch | Selling the platform commercially |
| 4 | Nuvama + Kotak Neo API access (V2 multi-broker) | V2 only | Multi-broker support |

PiyushTrade — Confidential Project Document   |   Do not share externally   |   Project path: C:\PiyushDocs\Projects\trading-platform