PiyushTrade Platform

Session Handoff & Action Plan  —  v3

Last updated: March 2026

Status: Phase 0 ✓  |  Phase 1 ✓  |  Phase 2 → IN PROGRESS

# 1. This Session — What Was Done

Phase 0 — COMPLETE ✓ app/core/config.py — pydantic-settings, NSE holiday calendar, Redis + Celery config app/core/database.py — SQLAlchemy engine, session factory, Base app/core/security.py — JWT encode/decode, password hashing (bcrypt 4.0.1 pinned) app/core/logging.py — JSON structured logging alembic/ — initialised, create_all() removed from main.py alembic/versions/0001_initial_users.py — first migration worker/worker.py — Celery app with Redis broker and autodiscover requirements.txt — updated with celery, redis, boto3, alembic, sentry-sdk

Phase 1 — COMPLETE ✓ (verified) app/data_ingestion/websocket_manager.py — exponential backoff (3s→12s→60s max), heartbeat detection, feed status singleton app/data_ingestion/option_chain_ingestor.py — Zerodha KiteTicker integration, pushes {data, timestamp, feed_status} to Redis with 15s TTL app/services/options_service.py — reads Redis only, 5s staleness → 503 during market hours, X-Data-As-Of header outside hours app/api/options.py — GET /options/token/{token}, returns 503 with structured JSON when Redis unavailable app/tasks/ingestion_tasks.py — Celery task, registered and importable app/main.py — updated, all routers mounted Verification: GET /health/feed → {status: NOT_STARTED} ✓ Verification: GET /options/token/256265 with Redis down → {error: REDIS_UNAVAILABLE} ✓

# 2. Current Build State

| Component | Status | Notes |
| --- | --- | --- |
| app/core/config.py | ✓ EXISTS | NSE holiday calendar embedded, Redis + Celery config |
| app/core/database.py | ✓ EXISTS | SQLAlchemy Base, session factory |
| app/core/security.py | ✓ EXISTS | JWT logic, bcrypt 4.0.1 pinned — do NOT upgrade |
| app/core/logging.py | ✓ EXISTS | JSON structured logging |
| Alembic | ✓ EXISTS | 0001_initial_users.py applied |
| worker/worker.py | ✓ EXISTS | Celery + Redis broker + autodiscover |
| websocket_manager.py | ✓ EXISTS | Backoff, heartbeat, feed status |
| option_chain_ingestor.py | ✓ EXISTS | Redis push with TTL=15s |
| options_service.py | ✓ EXISTS | Staleness + 503 logic |
| app/api/options.py | ✓ EXISTS | Verified — returns structured errors |
| app/models/user.py | ⚠ NEEDS EDIT | role field (admin/user) must be added — Phase 2 step 1 |
| app/models/strategy.py | ✗ MISSING | Build in Phase 2 |
| app/models/order.py | ✗ MISSING | Build in Phase 2 — status machine + idempotency_key |
| app/models/trade.py | ✗ MISSING | Build in Phase 2 |
| Alembic 0002 migration | ✗ MISSING | Build in Phase 2 after models |
| app/schemas/strategy_schema.py | ✗ MISSING | Build in Phase 2 |
| app/api/strategy.py | ✗ MISSING | CRUD API — Phase 2 |
| data_ingestion/adapters/base_adapter.py | ✗ MISSING | DataAdapter interface — Phase 2 |
| data_ingestion/adapters/nse_adapter.py | ✗ MISSING | NSE EOD implementation — Phase 2 |
| engines/backtest_engine.py | ✗ MISSING | EOD backtesting — Phase 2 |
| brokers/base.py + zerodha.py | ✗ MISSING | Phase 3 |
| engines/execution_engine.py | ✗ MISSING | Phase 3 |
| services/execution_service.py | ✗ MISSING | Idempotency layer — Phase 3 |
| engines/risk_manager.py | ✗ MISSING | Phase 3 |
| ai/ (all files) | ✗ MISSING | Phase 4 |
| Sentry + CloudWatch | ✗ MISSING | Phase 5 |

# 3. Phase 2 — What to Build Next

Phase 2 is fully unblocked. Start immediately. Write every file in full — no TODOs, no placeholders.

## 3.1 Files to create (in this order)

| # | File | What it must contain |
| --- | --- | --- |
| 1 | app/models/user.py | ADD role = Column(Enum(UserRole)) with values admin / user |
| 2 | app/models/strategy.py | Strategy model: user_id FK, name, instrument (NIFTY/BANKNIFTY/SENSEX/BANKEX), legs (JSON), is_active, status |
| 3 | app/models/order.py | Order model: user_id FK, status machine (PENDING→SENT→FILLED→FAILED/CANCELLED), idempotency_key (SHA256, unique index), strike, expiry, side, qty |
| 4 | app/models/trade.py | Trade model: user_id FK, order_id (1:1), fill_price, realised_pnl, closed_at |
| 5 | app/models/__init__.py | Import all 4 models so Alembic autogenerate picks them up |
| 6 | alembic/versions/0002_add_role_strategy_order_trade.py | Migration: add role to users + create strategies, orders, trades tables. depends_on: 0001 |
| 7 | app/schemas/strategy_schema.py | Pydantic: StrategyCreate, StrategyUpdate, StrategyResponse |
| 8 | app/api/strategy.py | CRUD: POST /strategies, GET /strategies, GET /strategies/{id}, PUT /strategies/{id}, DELETE /strategies/{id}. JWT auth required. user_id from token. |
| 9 | app/data_ingestion/adapters/base_adapter.py | Abstract DataAdapter: fetch_ohlcv(), fetch_chain_snapshot(), fetch_expiry_calendar() |
| 10 | app/data_ingestion/adapters/nse_adapter.py | NSE EOD implementation: downloads fo<DDMMMYYYY>bhav.csv.zip from NSE, parses, returns OHLCVBar list |
| 11 | app/engines/backtest_engine.py | EOD backtest: takes strategy + date range, uses DataAdapter (never direct NSE calls), returns BacktestResult. Zero live logic. |
| 12 | app/tasks/backtest_tasks.py | Celery task: run_backtest.delay(strategy_id, from_date, to_date). Saves result to S3. |
| 13 | app/api/backtest.py | POST /backtest — validates, dispatches Celery task, returns task_id |
| 14 | app/main.py | Mount strategy and backtest routers |

## 3.2 Phase 2 critical rules

Rules that apply to every Phase 2 file user_id FK on every new table — multi-tenancy from day one, no exceptions strategy_engine.py and execution_engine.py must have zero cross-imports — enforced at code review backtest_engine.py: zero live execution logic allowed inside this file DataAdapter is the only way the backtest engine gets data — never call NSE directly from the engine Alembic only for schema changes — no create_all() anywhere Migration 0002 depends_on 0001 — must be set explicitly in the migration file

# 4. Architecture — Locked, Do Not Revisit

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | TradingView Charting Library |
| API Gateway | FastAPI (Python) | Uvicorn, single entry point |
| Database | PostgreSQL (RDS) | Source of truth — all financial data |
| Cache | Redis (ElastiCache) | Cache only — NOT source of truth |
| Async Jobs | Celery + Redis | Backtest, ingestion tasks |
| Storage | S3 | Historical data, backtest results |
| Broker | Zerodha Kite Connect | V1 only — abstracted via base class |
| AI Layer | Claude API | Phase 4 |
| Infra | AWS (EC2+RDS+ElastiCache+S3) | Free tier for V1 |

# 5. Build Order — Locked

| Phase | Week | What gets built | Status |
| --- | --- | --- | --- |
| Phase 0 | W1 | Folder restructure, config.py, security.py, Alembic init, Redis config, Celery worker, NSE holiday calendar, structured logging | COMPLETE |
| Phase 1 | W1-2 | websocket_manager.py, option_chain_ingestor.py, options API with staleness validation, feed status endpoint | VERIFIED |
| Phase 2 | W2-3 | User role, Strategy + Order + Trade models, Alembic 0002, DataAdapter base, NSE EOD adapter, Strategy CRUD API, Backtest engine (EOD) | IN PROGRESS |
| Phase 3 | W4-5 | Order lifecycle (PENDING→FILLED), idempotency layer, brokers/base.py + zerodha.py, execution engine, risk manager, execution CRUD API | NEXT |
| Phase 4 | W6 | AI service, context_builder.py, prompts.py, rate_limiter.py, LLM API integration, per-user rate limiting | AHEAD |
| Phase 5 | W7 | Sentry integration, CloudWatch alarms, JSON structured logging everywhere, health endpoints | AHEAD |
| Frontend | W3-7 | Next.js bootstrap, Tailwind, auth pages, TradingView wrapper, option chain UI, strategy builder, dashboard | AHEAD |

# 6. Non-Negotiable Rules

## Never do this

- Mix backtest logic and live execution logic in the same file or function

- Call broker APIs directly from the frontend or from a route handler

- Read real-time data directly from Zerodha — always go through Redis

- Trust Celery task state to determine if an order was placed

- Use create_all() for schema changes — always use Alembic after Phase 0

- Hardcode broker credentials — always per-user, encrypted in DB

- Build a Greeks calculation engine in V1 — use EOD Greeks from NSE data

- Support multiple brokers before V2 — Zerodha only in V1

## Always do this

- Add user_id as a foreign key on every DB table — multi-tenancy from day one

- Create a DB order record (status=PENDING) before dispatching any Celery task

- Include a timestamp field on every Redis write

- Check idempotency_key before calling the broker for any order

- Keep strategy_engine.py and execution_engine.py with zero cross-imports

- Log every reconnect attempt, every order state change, every API error

# 7. Known Fixes & Gotchas

| Item | Fix |
| --- | --- |
| bcrypt version | Pinned to 4.0.1. DO NOT upgrade. passlib is incompatible with 4.1+. |
| PostgreSQL password | Contains @ symbol. Encode as %40 in DATABASE_URL in .env file. |
| Uvicorn reload | reload=True in dev — auto-restarts on file save. Disable in production. |
| Idempotency timestamp | Floor to nearest minute, NOT exact milliseconds. Exact ms = new key on retry = duplicate order. |
| NSE holidays | Market hours rule (09:15–15:30) is wrong on ~15 days/year without a holiday calendar. Already embedded in config.py. |
| Redis key TTL | Always set TTL=15s. Without it, stale keys persist after a feed outage and return incorrect data with no error. |
| Redis on Windows | Redis does not run natively on Windows. Use Docker: docker run -d --name piyushtrade-redis -p 6379:6379 redis:7-alpine |
| REDIS_UNAVAILABLE error | Expected behaviour when Redis is down — API returns structured JSON {error: REDIS_UNAVAILABLE}. This is correct Phase 1 behaviour. |

# 8. Open Questions — Carry Forward

| # | Question | Urgency | Blocks |
| --- | --- | --- | --- |
| 1 | 1-minute intraday data source (Opstra vs True Data vs other) | Before Phase 3 | Intraday backtesting, strategy P&L accuracy |
| 2 | Zerodha Kite Connect API subscription (~₹2000/month) | Before Phase 3 | All live execution functionality |
| 3 | SEBI compliance strategy for V2 (Research Analyst registration or broker partnership) | Before V2 launch | Selling the platform commercially |
| 4 | Nuvama + Kotak Neo API access (V2 multi-broker) | V2 only | Multi-broker support |

# 9. Copy-Paste Prompt for Next Session

Paste this exactly at the start of the next session We are building PiyushTrade — a private AI-powered options trading platform for Indian markets (NSE/BSE). Architecture is fully locked. We are in production-hardening mode, not design mode. Tech stack: Next.js frontend, FastAPI backend, PostgreSQL (source of truth), Redis (cache only), Celery + Redis for async, AWS infra (EC2/RDS/ElastiCache/S3), Zerodha as the only broker in V1. Phase 0 COMPLETE: config.py, security.py, database.py, logging.py, Alembic init (0001), Celery worker, requirements.txt Phase 1 COMPLETE + VERIFIED: websocket_manager.py, option_chain_ingestor.py, options_service.py, api/options.py, ingestion_tasks.py We are starting Phase 2. Write every file in full — no placeholders, no TODOs. Phase 2 deliverables (14 files): 1. app/models/user.py — ADD role field (UserRole enum: admin/user) 2. app/models/strategy.py — NEW 3. app/models/order.py — NEW (status machine + idempotency_key) 4. app/models/trade.py — NEW 5. app/models/__init__.py — import all 4 models 6. alembic/versions/0002_add_role_strategy_order_trade.py 7. app/schemas/strategy_schema.py 8. app/api/strategy.py — full CRUD, JWT auth, user_id from token 9. app/data_ingestion/adapters/base_adapter.py — abstract DataAdapter 10. app/data_ingestion/adapters/nse_adapter.py — NSE EOD bhav copy 11. app/engines/backtest_engine.py — EOD only, zero live logic 12. app/tasks/backtest_tasks.py — Celery run_backtest task 13. app/api/backtest.py — POST /backtest endpoint 14. app/main.py — mount new routers Existing file locations confirmed: app/models/user.py, app/core/config.py, app/core/database.py, app/core/security.py, app/core/logging.py, alembic/versions/0001_initial_users.py, worker/worker.py, app/data_ingestion/adapters/ (folder exists, empty) Critical rules: user_id FK on every table ¦ Alembic only ¦ backtest_engine zero live logic ¦ DataAdapter only (never call NSE directly from engine) ¦ bcrypt pinned to 4.0.1 ¦ Redis on Windows requires Docker (redis:7-alpine on port 6379)

PiyushTrade — Confidential Project Document  |  Do not share externally

Project path: C:\PiyushDocs\Projects\trading-platform