PiyushTrade Platform

Session Handoff & Action Plan — v4

Last updated: March 2026

Status: Phase 0 ✓ ¦ Phase 1 ✓ ¦ Phase 2 → IN PROGRESS (Files 1–6 complete, Files 7–14 remaining)

# 1. This Session — What Was Done

## Phase 2 Progress (Files 1–6 of 14)

| # | File | Status | Notes |
| --- | --- | --- | --- |
| 1 | app/models/user.py | ✓ DONE | Added UserRole enum, role column (SAEnum native_enum=False) |
| 2 | app/models/strategy.py | ✓ DONE | Strategy model with Instrument + StrategyStatus enums |
| 3 | app/models/order.py | ✓ DONE | Order model, status machine, idempotency_key, SHA256 comment |
| 4 | app/models/trade.py | ✓ DONE | Trade model, 1:1 order_id (unique), realised_pnl nullable |
| 5 | app/models/__init__.py | ✓ DONE | All 4 models + enums exported for Alembic autogenerate |
| 6 | alembic/versions/0002_... | ✓ DONE + VERIFIED | Migration applied, 4 tables + 5 enum types confirmed in DB |

## Migration Gotchas — Hard-Won Fixes (DO NOT REPEAT)

1. down_revision must match exact revision ID of 0001 file: "0001_initial_users" (not "0001") 2. ALTER COLUMN role: must DROP DEFAULT before TYPE change — Postgres rejects VARCHAR default cast to enum 3. SAEnum with native_enum=False + name= still fires CREATE TYPE — SQLAlchemy bug 4. Fix: use PgEnum(...).create(bind, checkfirst=True) BEFORE op.create_table, then create_type=False in columns 5. CREATE TYPE IF NOT EXISTS via op.execute() does NOT register in SQLAlchemy’s internal registry — op.create_table still double-fires 6. alembic/env.py: add Strategy, Order, Trade imports alongside User for autogenerate to work

# 2. Current Build State

| Component | Status | Notes |
| --- | --- | --- |
| app/core/config.py | ✓ EXISTS | NSE holiday calendar, Redis + Celery config |
| app/core/database.py | ✓ EXISTS | SQLAlchemy Base, session factory |
| app/core/security.py | ✓ EXISTS | JWT logic, bcrypt 4.0.1 pinned — DO NOT upgrade |
| app/core/logging.py | ✓ EXISTS | JSON structured logging |
| alembic (0001) | ✓ EXISTS | users table applied |
| alembic (0002) | ✓ VERIFIED | strategies, orders, trades + 5 enum types confirmed in DB |
| worker/worker.py | ✓ EXISTS | Celery + Redis broker + autodiscover |
| websocket_manager.py | ✓ EXISTS | Backoff, heartbeat, feed status |
| option_chain_ingestor.py | ✓ EXISTS | Redis push TTL=15s |
| options_service.py | ✓ EXISTS | Staleness + 503 logic |
| app/api/options.py | ✓ EXISTS | Verified — structured errors |
| app/models/user.py | ✓ UPDATED | UserRole enum added |
| app/models/strategy.py | ✓ NEW | Strategy model complete |
| app/models/order.py | ✓ NEW | Order model + idempotency_key |
| app/models/trade.py | ✓ NEW | Trade model complete |
| app/models/__init__.py | ✓ NEW | All models exported |
| app/schemas/strategy_schema.py | ✗ MISSING | Next — File 7 |
| app/api/strategy.py | ✗ MISSING | File 8 |
| data_ingestion/adapters/base_adapter.py | ✗ MISSING | File 9 |
| data_ingestion/adapters/nse_adapter.py | ✗ MISSING | File 10 |
| app/engines/backtest_engine.py | ✗ MISSING | File 11 |
| app/tasks/backtest_tasks.py | ✗ MISSING | File 12 |
| app/api/backtest.py | ✗ MISSING | File 13 |
| app/main.py | ✗ NEEDS UPDATE | File 14 — mount new routers |
| brokers/base.py + zerodha.py | ✗ MISSING | Phase 3 |
| engines/execution_engine.py | ✗ MISSING | Phase 3 |
| services/execution_service.py | ✗ MISSING | Phase 3 |
| engines/risk_manager.py | ✗ MISSING | Phase 3 |
| ai/ (all files) | ✗ MISSING | Phase 4 |
| Sentry + CloudWatch | ✗ MISSING | Phase 5 |

# 3. Phase 2 — Remaining Files (7–14)

Start immediately with file 7. Write every file in full — no TODOs, no placeholders.

| # | File | What it must contain |
| --- | --- | --- |
| 7 | app/schemas/strategy_schema.py | Pydantic: StrategyCreate, StrategyUpdate, StrategyResponse |
| 8 | app/api/strategy.py | CRUD: POST/GET/PUT/DELETE /strategies. JWT auth. user_id from token. |
| 9 | app/data_ingestion/adapters/base_adapter.py | Abstract DataAdapter: fetch_ohlcv(), fetch_chain_snapshot(), fetch_expiry_calendar() |
| 10 | app/data_ingestion/adapters/nse_adapter.py | NSE EOD: downloads fo<DDMMMYYYY>bhav.csv.zip, parses, returns OHLCVBar list |
| 11 | app/engines/backtest_engine.py | EOD backtest: strategy + date range, uses DataAdapter only, returns BacktestResult. Zero live logic. |
| 12 | app/tasks/backtest_tasks.py | Celery task: run_backtest.delay(strategy_id, from_date, to_date). Saves result to S3. |
| 13 | app/api/backtest.py | POST /backtest — validates, dispatches Celery task, returns task_id |
| 14 | app/main.py | Mount strategy and backtest routers |

## Phase 2 Critical Rules

user_id FK on every new table — multi-tenancy from day one, no exceptions strategy_engine.py and execution_engine.py must have zero cross-imports backtest_engine.py: zero live execution logic allowed inside this file DataAdapter is the only way the backtest engine gets data — never call NSE directly from the engine Alembic only for schema changes — no create_all() anywhere Migration 0002 depends_on 0001_initial_users — already set correctly

# 4. Copy-Paste Prompt for Next Session

We are building PiyushTrade — a private AI-powered options trading platform for Indian markets (NSE/BSE). Architecture is fully locked. We are in production-hardening mode, not design mode. Tech stack: Next.js frontend, FastAPI backend, PostgreSQL (source of truth), Redis (cache only), Celery + Redis for async, AWS infra (EC2/RDS/ElastiCache/S3), Zerodha as the only broker in V1. Phase 0 COMPLETE: config.py, security.py, database.py, logging.py, Alembic init (0001), Celery worker, requirements.txt Phase 1 COMPLETE + VERIFIED: websocket_manager.py, option_chain_ingestor.py, options_service.py, api/options.py, ingestion_tasks.py Phase 2 IN PROGRESS: Files 1-6 done and verified. Starting at file 7. Migration note: down_revision = "0001_initial_users" (not "0001"). Already applied. SAEnum fix: all models use native_enum=False + no name= param to prevent SQLAlchemy auto-creating Postgres types. PgEnum fix in migration: use PgEnum(...).create(bind, checkfirst=True) before op.create_table, then create_type=False in columns. Phase 2 remaining files (7-14): 7. app/schemas/strategy_schema.py — Pydantic: StrategyCreate, StrategyUpdate, StrategyResponse 8. app/api/strategy.py — full CRUD, JWT auth, user_id from token 9. app/data_ingestion/adapters/base_adapter.py — abstract DataAdapter 10. app/data_ingestion/adapters/nse_adapter.py — NSE EOD bhav copy 11. app/engines/backtest_engine.py — EOD only, zero live logic 12. app/tasks/backtest_tasks.py — Celery run_backtest task 13. app/api/backtest.py — POST /backtest endpoint 14. app/main.py — mount new routers Critical rules: user_id FK on every table ¦ Alembic only ¦ backtest_engine zero live logic ¦ DataAdapter only (never call NSE directly from engine) ¦ bcrypt pinned to 4.0.1 ¦ Redis on Windows requires Docker (redis:7-alpine on port 6379)

# 5. Architecture — Locked, Do Not Revisit

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | TradingView Charting Library |
| API Gateway | FastAPI (Python) | Uvicorn, single entry point |
| Database | PostgreSQL (RDS) | Source of truth — all financial data |
| Cache | Redis (ElastiCache) | Cache only — NOT source of truth |
| Async Jobs | Celery + Redis | Backtest, ingestion tasks |
| Storage | S3 | Historical data, backtest results |
| Broker | Zerodha Kite Connect | V1 only — abstracted via base class |
| AI Layer | Claude API | Phase 4 |
| Infra | AWS (EC2+RDS+ElastiCache+S3) | Free tier for V1 |

# 6. Known Fixes & Gotchas

| Item | Fix |
| --- | --- |
| bcrypt version | Pinned to 4.0.1. DO NOT upgrade. passlib incompatible with 4.1+ |
| PostgreSQL password | Contains @ symbol. Encode as %40 in DATABASE_URL in .env |
| Uvicorn reload | reload=True in dev only. Disable in production. |
| Idempotency timestamp | Floor to nearest minute, NOT exact milliseconds. Exact ms = duplicate order on retry. |
| NSE holidays | Already embedded in config.py. Market hours rule wrong on ~15 days/year without it. |
| Redis key TTL | Always set TTL=15s. Without it, stale keys persist after feed outage. |
| Redis on Windows | Does not run natively. Use Docker: docker run -d --name piyushtrade-redis -p 6379:6379 redis:7-alpine |
| REDIS_UNAVAILABLE | Expected behaviour when Redis is down. API returns {error: REDIS_UNAVAILABLE}. Correct Phase 1 behaviour. |
| Alembic revision ID | 0001 file revision is "0001_initial_users" not "0001". Always check the actual file. |
| SAEnum + Postgres enum | Use native_enum=False and no name= in models. Use PgEnum.create(bind, checkfirst=True) in migrations. |

# 7. Open Questions — Carry Forward

| # | Question | Urgency | Blocks |
| --- | --- | --- | --- |
| 1 | 1-min intraday data source (Opstra vs True Data vs other) | Before Phase 3 | Intraday backtesting, strategy P&L accuracy |
| 2 | Zerodha Kite Connect API subscription (~₹2000/month) | Before Phase 3 | All live execution functionality |
| 3 | SEBI compliance strategy for V2 (RA registration or broker partnership) | Before V2 launch | Selling platform commercially |
| 4 | Nuvama + Kotak Neo API access (V2 multi-broker) | V2 only | Multi-broker support |

# 8. Build Order — Locked

| Phase | Week | What gets built | Status |
| --- | --- | --- | --- |
| Phase 0 | W1 | Folder restructure, config.py, security.py, Alembic init, Redis, Celery, NSE holidays, logging | COMPLETE |
| Phase 1 | W1-2 | websocket_manager.py, option_chain_ingestor.py, options API, feed status endpoint | VERIFIED |
| Phase 2 | W2-3 | User role, Strategy + Order + Trade models, Alembic 0002, DataAdapter, NSE EOD, Strategy CRUD, Backtest engine | IN PROGRESS |
| Phase 3 | W4-5 | Order lifecycle, idempotency layer, brokers/base.py + zerodha.py, execution engine, risk manager | NEXT |
| Phase 4 | W6 | AI service, context_builder.py, prompts.py, rate_limiter.py, LLM API integration | AHEAD |
| Phase 5 | W7 | Sentry, CloudWatch alarms, JSON logging everywhere, health endpoints | AHEAD |
| Frontend | W3-7 | Next.js bootstrap, Tailwind, auth pages, TradingView, option chain UI, strategy builder, dashboard | AHEAD |

PiyushTrade — Confidential Project Document | Do not share externally

Project path: C:\PiyushDocs\Projects\trading-platform