PiyushTrade Platform

Session Handoff Document — v7

Last Updated: April 2026  |  Phase 3 In Progress  |  Resume at Step 7

# Phase Overview

| Phase 0 | Phase 1 | Phase 2 | Phase 3 | UI Phase | Phase 4+ |
| --- | --- | --- | --- | --- | --- |
| ✅ DONE | ✅ DONE | ✅ DONE | ⬜ IN PROGRESS | ⬜ QUEUED | ⏸️ DEFERRED |

# Section 1 — This Session: What Was Done

## Phase 3 Steps Completed This Session

| Step | File(s) | What It Must Contain |
| --- | --- | --- |
| 3 | app/brokers/factory.py | BrokerFactory.get(user) — returns ZerodhaBroker or NuvamaBroker based on user.broker. Deferred imports. BrokerConfigError on unknown broker. user_id passed to every constructor. |
| 4 | app/brokers/zerodha/auth.py app/brokers/zerodha/client.py app/brokers/zerodha/mapper.py app/brokers/zerodha/__init__.py | auth.py: Kite Connect OAuth, token stored in Redis (key: zerodha:access_token:<user_id>, TTL 24h). client.py: all 9 BaseBroker methods via kiteconnect SDK. mapper.py: Kite format <-> PiyushTrade DTOs. __init__.py: exports ZerodhaBroker. |
| 5 | app/brokers/nuvama/auth.py app/brokers/nuvama/client.py app/brokers/nuvama/mapper.py app/brokers/nuvama/__init__.py | auth.py: OAuth requestId flow (NOT TOTP), APIConnect SDK, token in Redis (key: nuvama:access_token:<user_id>, TTL 24h). client.py: all 9 BaseBroker methods. _normalise_response() catches Nuvama's silent HTTP 200 errors. get_ltp() two-pass fallback: PositionBook then OrderBook. mapper.py: dual field name lookups (camelCase + PascalCase). __init__.py: exports NuvamaBroker. |
| 6 | app/engines/risk_manager.py | Three sequential checks: (1) daily loss limit — realised PnL from DB trades + unrealised from broker.get_positions(); (2) max open positions — counts PENDING/SENT orders today per strategy; (3) margin — live broker.get_margins() vs estimated_cost × (1 + buffer%). All thresholds configurable via strategy.parameters. Raises RiskCheckError on failure. |

## New Environment Variables Required

| Variable | Purpose / Notes |
| --- | --- |
| ZERODHA_API_KEY | Kite Connect app API key |
| ZERODHA_API_SECRET | Kite Connect app API secret |
| NUVAMA_API_KEY | Nuvama APIConnect API key |
| NUVAMA_API_SECRET | Nuvama APIConnect API secret |

## New Files to Add to requirements.txt

APIConnect==2.0.0

urllib3==1.26.6

requests==2.26.0

Also create an empty settings.ini at the project root — Nuvama SDK writes contract data there on first downloadContract=True call.

# Section 2 — Current Build State (Complete File Registry)

## Phase 0–2 Files (All Complete)

| File | Status | Notes |
| --- | --- | --- |
| app/core/config.py | ✅ COMPLETE | NSE holidays, Redis, Celery config |
| app/core/database.py | ✅ COMPLETE | Async + sync engines. get_db() + get_async_db() both present |
| app/core/security.py | ✅ COMPLETE | JWT, bcrypt 4.0.1 pinned — DO NOT upgrade |
| app/core/logging.py | ✅ COMPLETE | get_structured_logger() is the ONLY valid import |
| app/core/time_utils.py | ✅ COMPLETE | UTC helpers, market hours |
| alembic/env.py | ✅ COMPLETE | All 4 models imported |
| alembic/0001_initial_users | ✅ VERIFIED | Users table applied |
| alembic/0002_... | ✅ VERIFIED | 4 tables + 5 enums in DB |
| alembic/fad3f69cfcc0_... | ✅ VERIFIED | description + parameters on strategies |
| alembic/0004_add_broker_... | ✅ COMPLETE | brokername enum, broker col on users + orders — run alembic upgrade head |
| worker/worker.py | ✅ COMPLETE | Celery + Redis + autodiscover |
| app/data_ingestion/websocket_manager.py | ✅ COMPLETE | get_structured_logger fixed (Bug 3) |
| app/data_ingestion/option_chain_ingestor.py | ✅ COMPLETE | Redis push TTL=15s |
| app/tasks/ingestion_tasks.py | ✅ COMPLETE | Correct OptionChainIngestor args (Bug 4) |
| app/tasks/backtest_tasks.py | ✅ COMPLETE | AsyncSessionLocal import resolves (Bug 2) |
| app/services/options_service.py | ✅ COMPLETE | Staleness + 503 logic |
| app/api/v1/endpoints/options.py | ✅ COMPLETE | Structured errors |
| app/api/v1/api.py | ✅ COMPLETE | Duplicate prefixes removed (Bug 6) — needs update at Step 11 |
| app/models/user.py | ✅ COMPLETE | BrokerName enum + broker column |
| app/models/strategy.py | ✅ COMPLETE | Strategy + enums + parameters JSON col |
| app/models/order.py | ✅ COMPLETE | broker column added |
| app/models/trade.py | ✅ COMPLETE | Trade + realised_pnl |
| app/models/__init__.py | ✅ COMPLETE | All models exported |
| app/schemas/strategy_schema.py | ✅ COMPLETE | Create, Update, Response |
| app/schemas/user_schema.py | ✅ COMPLETE | UserCreate, UserResponse, Token |
| app/api/v1/endpoints/auth.py | ✅ COMPLETE | Register + Login |
| app/api/v1/endpoints/users.py | ✅ COMPLETE | GET /me |
| app/api/v1/endpoints/strategy.py | ✅ COMPLETE | get_async_db + await on all db calls |
| app/api/v1/endpoints/backtest.py | ✅ COMPLETE | Prefix conflict resolved |
| app/data/adapters/base_adapter.py | ✅ COMPLETE | underlying_price field added (Bug 5) |
| app/data/adapters/nse_adapter.py | ✅ COMPLETE | NSE bhav copy download + parse |
| app/engines/backtest_engine.py | ✅ COMPLETE | Zero live logic — do not touch |

## Phase 3 Files — Completed This Session

| File | Status | Notes |
| --- | --- | --- |
| app/brokers/base_broker.py | ✅ COMPLETE | 9 abstract methods, standard DTOs, enums, exceptions — DO NOT MODIFY |
| app/brokers/factory.py | ✅ COMPLETE | BrokerFactory.get(user) — Step 3 |
| app/brokers/zerodha/__init__.py | ✅ COMPLETE | Exports ZerodhaBroker — Step 4 |
| app/brokers/zerodha/auth.py | ✅ COMPLETE | OAuth + Redis token — Step 4 |
| app/brokers/zerodha/client.py | ✅ COMPLETE | All 9 methods, kiteconnect SDK — Step 4 |
| app/brokers/zerodha/mapper.py | ✅ COMPLETE | Kite <-> PiyushTrade DTOs — Step 4 |
| app/brokers/nuvama/__init__.py | ✅ COMPLETE | Exports NuvamaBroker — Step 5 |
| app/brokers/nuvama/auth.py | ✅ COMPLETE | OAuth requestId + Redis token — Step 5 |
| app/brokers/nuvama/client.py | ✅ COMPLETE | All 9 methods, APIConnect SDK — Step 5 |
| app/brokers/nuvama/mapper.py | ✅ COMPLETE | Nuvama <-> PiyushTrade DTOs — Step 5 |
| app/engines/risk_manager.py | ✅ COMPLETE | 3 checks, RiskCheckError, async — Step 6 |

## Phase 3 Files — Remaining (Steps 7–11)

| File | Status | Notes |
| --- | --- | --- |
| app/engines/execution_engine.py | ❌ MISSING | Step 7 — NEXT |
| app/engines/execution_guard.py | 🔶 STUB | Step 8 — implement circuit breaker |
| app/services/reconciliation_service.py | 🔶 STUB | Step 9 — implement + wire to Celery beat |
| app/api/v1/endpoints/orders.py | ❌ MISSING | Step 10 |
| app/api/v1/endpoints/trades.py | ❌ MISSING | Step 10 |
| app/api/v1/endpoints/portfolio.py | ❌ MISSING | Step 10 |
| app/api/v1/endpoints/broker.py | ❌ MISSING | Step 10 |
| app/api/v1/api.py | 🔶 UPDATE | Step 11 — mount 4 new routers |
| frontend/ (all) | ⬜ QUEUED | Full Next.js rebuild — after Phase 3 |
| app/ai/ (all) | ⏸️ DEFERRED | Phase 4 — post UI |

# Section 3 — Phase 3 Remaining Steps

Steps 1–6 are complete. Resume from Step 7. Write every file in full — no TODOs, no placeholders.

| Step | File(s) | What It Must Contain |
| --- | --- | --- |
| 7 ⬅ START HERE | app/engines/execution_engine.py | Full order flow: receive OrderRequest + user + strategy_id → risk_manager.check() → execution_guard.check() → BrokerFactory.get(user) → broker.place_order() → write Order row to PostgreSQL (status=SENT, broker_order_id populated) → return OrderResult. Zero backtest logic. Zero cross-import with backtest_engine. Uses AsyncSession for DB writes. Idempotency key checked before broker call. |
| 8 | app/engines/execution_guard.py | Implement the existing stub: _check_circuit() reads state from Redis key execution_guard:circuit:<user_id>. _record_failure() increments Redis counter, opens circuit after 5 failures in 60s. _record_success() resets counter, closes circuit. _open_circuit() sets OPEN state + logs. check() validates circuit state + idempotency key. retry_policy() returns exponential backoff config. HALF_OPEN allows one probe order. |
| 9 | app/services/reconciliation_service.py | Implement the existing stub: _fetch_db_positions() queries trades table net qty per instrument per user. _fetch_broker_positions() calls BrokerFactory.get(user) → broker.get_positions(). _compare() diffs both sets, populates ReconciliationResult. Wire to Celery beat task every 5 min during market hours. Discrepancies logged and persisted — never silently corrected. |
| 10 | app/api/v1/endpoints/orders.py app/api/v1/endpoints/trades.py app/api/v1/endpoints/portfolio.py app/api/v1/endpoints/broker.py | orders.py: POST /orders (calls execution_engine), GET /orders, DELETE /orders/{id}. trades.py: GET /trades, GET /trades/{id}. portfolio.py: GET /portfolio (open positions via broker), GET /portfolio/pnl (realised from DB). broker.py: GET /broker/auth/zerodha/init → redirect URL, GET /broker/auth/zerodha/callback → exchange token, POST /broker/auth/nuvama/login → requestId flow, GET /broker/status → token presence check. |
| 11 | app/api/v1/api.py | Mount all 4 new routers. No prefix duplication — each router owns its own prefix. Pattern: api_router.include_router(orders.router, tags=['orders']) with no extra prefix here. |

# Section 4 — Nuvama API: Key Details

## Auth Flow — OAuth (NOT TOTP)

- Redirect user to: https://www.nuvamawealth.com/api-connect/login?api_key=YOUR_KEY

- After login, user redirected back with ?requestId=... in URL

- Call APIConnect(apiKey, api_secret, requestId, downloadContract=True, 'settings.ini')

- Call api_connect.GetLoginData() to retrieve session token

- Token valid for 1 day — stored in Redis with TTL, refresh daily

## SDK Method → Our Method Mapping

| Action | Nuvama SDK Method | Our broker.method() |
| --- | --- | --- |
| Place order | PlaceTrade(**params) | broker.place_order(OrderRequest) |
| Modify order | ModifyTrade(oid, ...) | broker.modify_order(id, OrderRequest) |
| Cancel order | CancelTrade(oid) | broker.cancel_order(id) |
| Order book | OrderBook() | broker.get_order_status(id) |
| Order history | OrderHistory(oid) | broker.get_order_history(id) |
| Positions | PositionBook() | broker.get_positions() |
| Holdings | Holdings() | broker.get_holdings() |
| Margin/funds | RMSSubLimits() | broker.get_margins() |

## Rate Limits — Must Respect

| Limit | Value | Breach Consequence |
| --- | --- | --- |
| Orders per day | 2,000 | App blocked 15min → 30min → 1hr → 2hr → full day |
| Total API requests/day | 86,400 | Blocked |
| Orders per second | 10 | Rejected |
| Requests per 5min/IP | 3,000 | Blocked for 1 minute |

# Section 5 — Architecture (Locked)

## Tech Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | TradingView Charting Library. Dark + Light toggle. |
| API Gateway | FastAPI (Python) | Uvicorn ASGI. Single entry point. |
| Database | PostgreSQL (RDS) | Source of truth — ALWAYS. Never Redis. |
| Cache | Redis (ElastiCache) | Cache only — NEVER source of truth. |
| Async Jobs | Celery + Redis | Backtest, ingestion, reconciliation tasks. |
| Storage | S3 | Backtest results only. |
| Broker V1 | Zerodha + Nuvama | Both broker subscriptions active in V1. |
| Broker V2 | + Kotak Neo | Future — not in V1. |
| Data V1 | NSE EOD bhav copy | Positional options only. Already built. |
| Data V2 | 1-min intraday | Source TBD (Opstra/True Data). Not blocking. |
| AI Layer | Claude API | Phase 4 — post UI. |
| Infra | AWS EC2+RDS+ElastiCache+S3 | Free tier for V1. |

## Execution Order Flow (LOCKED)

risk_manager.check()  →  execution_guard.check()  →  BrokerFactory.get(user)  →  mapper.to_*()  →  broker.place_order()  →  DB write (Order row)  →  return OrderResult

No order may bypass any step in this chain.

## Broker Architecture Pattern

- Pattern: Abstract factory

- BaseBroker (ABC) ← ZerodhaBroker (V1) | NuvamaBroker (V1) | KotakBroker (V2 — future)

- BrokerFactory.get(user) → returns correct broker based on user.broker field

- mapper.py per broker — converts broker-specific format to PiyushTrade standard

# Section 6 — Critical Rules & Gotchas

| Item | Rule |
| --- | --- |
| bcrypt | Pinned to 4.0.1 in requirements.txt. DO NOT upgrade. passlib is incompatible with 4.1+. |
| asyncpg | >=0.29.0 required. DATABASE_URL uses postgresql+asyncpg:// for async engine. database.py auto-converts. |
| Logging import | ONLY import get_structured_logger from app.core.logging. get_logger does NOT exist. |
| Alembic only | No create_all() anywhere. All schema changes via Alembic migrations only. |
| user_id FK | On every table. Multi-tenancy from day one — no exceptions. |
| backtest_engine.py | ZERO live execution logic. Zero cross-import with execution_engine.py. |
| execution_engine.py | ZERO backtest logic. Zero cross-import with backtest_engine.py. |
| DataAdapter only | Never call NSE directly from engines. Always go through DataAdapter. |
| PostgreSQL = truth | Redis is cache only. Never use Redis as source of truth for financial data. |
| SAEnum | native_enum=False on ALL models. No exceptions. |
| PgEnum migration | .create(bind, checkfirst=True) BEFORE op.add_column/create_table. create_type=False in cols. |
| Idempotency key | Floor timestamp to nearest MINUTE (not milliseconds). Exact ms = duplicate on retry. |
| get_db vs get_async_db | Sync routes (auth.py): use get_db. Async routes (strategy, Phase 3): use get_async_db. |
| Zerodha token | Valid 1 day only. Must re-auth daily. Stored in Redis: zerodha:access_token:<user_id>. |
| Nuvama token | OAuth requestId flow — NOT TOTP. Daily rotation. Stored in Redis: nuvama:access_token:<user_id>. |
| Nuvama silent errors | SDK can return HTTP 200 with status='error' in body. Always call _normalise_response(). |
| Nuvama LTP | No dedicated LTP endpoint in V1 SDK. Use PositionBook → OrderBook fallback. ltp=0.0 = reject. |
| Nuvama streaming_sym | OrderRequest.streaming_symbol MUST be populated for all Nuvama orders (e.g. '4963_NSE'). |
| BrokerName enum | Defined in user.py. Imported into order.py. Do not redefine elsewhere. |
| settings.ini | Must exist at project root. Empty is fine — Nuvama SDK populates on first downloadContract=True. |
| risk_manager | Read-only. Zero DB writes. Broker margin failure = hard block (not soft pass). |
| NSE holidays | In config.py. Update annually. Source: nseindia.com/resources. |
| Redis TTL | Always 15s for option chain. Must be > staleness threshold (5s). Validated at startup. |
| Always provide files | Read current file content before editing. Never edit from memory. |
| One file at a time | Session limit management — deliver one file, confirm, then next. |

# Section 7 — Open Questions

| # | Question | Urgency | Blocks |
| --- | --- | --- | --- |
| 1 | Zerodha daily token refresh — manual login or automated TOTP? | Before Step 7 | All Zerodha live execution |
| 2 | Nuvama full API credentials (apiKey + api_secret) | Before Step 7 | Nuvama integration testing |
| 3 | 1-min intraday data source (Opstra vs True Data) | V2 only | Not blocking V1 |
| 4 | Zerodha Kite Connect API subscription (~₹2000/month) | Before Step 7 | All live execution |
| 5 | SEBI compliance strategy for V2 (RA registration or broker partnership) | Post-launch | Commercial selling |
| 6 | Kotak Neo API access | V2 only | Multi-broker V2 |

# Section 8 — Build Order

| Phase | Status | What Gets Built |
| --- | --- | --- |
| Phase 0 | ✅ COMPLETE | config.py, security.py, database.py, logging.py, Alembic init (0001), Celery worker, requirements.txt |
| Phase 1 | ✅ COMPLETE | websocket_manager.py, option_chain_ingestor.py, options_service.py, api/options.py |
| Phase 2 | ✅ COMPLETE | Models, schemas, strategy CRUD, backtest engine, NSE adapter. All 6 bugs from v5 resolved. |
| Phase 3 | ⬜ IN PROGRESS | Steps 1–6 done. Steps 7–11 remaining. Execution engine, circuit breaker, reconciliation, order/trade/portfolio/broker endpoints. |
| UI Phase | ⬜ AFTER PHASE 3 | Next.js rebuild (delete current React/Vite). Tailwind, TradingView, dark/light theme, all pages. |
| Phase 4 | ⏸️ DEFERRED | AI / Claude API integration — post UI. |
| Phase 5 | ⏸️ DEFERRED | Sentry, CloudWatch, production hardening. |
| V2 | 🔮 FUTURE | Kotak Neo, 1-min intraday data, SEBI compliance, commercial launch. |

# Section 9 — Copy-Paste Prompt for Next Session

Paste the block below at the start of every new Claude session:

We are building PiyushTrade — a private AI-powered options trading platform for Indian markets (NSE/BSE).
Architecture is fully locked. We are in production-hardening mode, not design mode.
Tech stack: Next.js frontend, FastAPI backend, PostgreSQL (source of truth), Redis (cache only), Celery + Redis for async, AWS infra (EC2/RDS/ElastiCache/S3), Zerodha + Nuvama as V1 brokers.
Phase 0 COMPLETE: config.py, security.py, database.py, logging.py, Alembic init (0001), Celery worker, requirements.txt
Phase 1 COMPLETE + VERIFIED: websocket_manager.py, option_chain_ingestor.py, options_service.py, api/options.py
Phase 2 COMPLETE (all 6 bugs fixed): Models, schemas, strategy CRUD, backtest engine, NSE adapter.
Phase 3 IN PROGRESS — Steps 1–6 done. Resume at Step 7.
Steps completed this phase: factory.py (Step 3), zerodha auth/client/mapper (Step 4), nuvama auth/client/mapper (Step 5), risk_manager.py (Step 6).
Migration 0004 applied: brokername enum, broker col on users + orders.
base_broker.py complete: 9 abstract methods, standard DTOs (OrderRequest, OrderResult, Position, Margin etc), enums, exceptions.
risk_manager.py complete: 3 checks (daily_loss, max_positions, margin), RiskCheckError, all async, reads strategy.parameters.
execution_guard.py: STUB EXISTS — needs full implementation at Step 8.
reconciliation_service.py: STUB EXISTS — needs full implementation at Step 9.
Nuvama: OAuth requestId flow (NOT TOTP). Python SDK: pip install APIConnect==2.0.0. Rate limits: 2000 orders/day, 10/sec. No dedicated LTP endpoint — use PositionBook → OrderBook fallback. streaming_symbol required on all Nuvama orders.
Step 7 NEXT: app/engines/execution_engine.py
Full order flow: receive OrderRequest + user + strategy_id → risk_manager.check() → execution_guard.check() → BrokerFactory.get(user) → broker.place_order() → write Order row to PostgreSQL (status=SENT, broker_order_id populated) → return OrderResult. Zero backtest logic. Zero cross-import with backtest_engine. Uses AsyncSession for DB writes.
Critical rules: user_id FK on every table | Alembic only | backtest_engine zero live logic | execution_engine zero backtest logic | DataAdapter only (never call NSE directly from engine) | bcrypt pinned to 4.0.1 | asyncpg>=0.29.0 required | Only import get_structured_logger from logging | Always provide current files before editing | One file at a time.

# Section 10 — Target Folder Structure

Run at the start of every session and paste output below:

tree C:\PiyushDocs\Projects\trading-platform /F | clip

Phase 3 additions needed:

app/engines/execution_engine.py      ❌ MISSING — Step 7 NEXT

app/engines/execution_guard.py       🔶 STUB — implement Step 8

app/services/reconciliation_service.py  🔶 STUB — implement Step 9

app/api/v1/endpoints/orders.py       ❌ MISSING — Step 10

app/api/v1/endpoints/trades.py       ❌ MISSING — Step 10

app/api/v1/endpoints/portfolio.py    ❌ MISSING — Step 10

app/api/v1/endpoints/broker.py       ❌ MISSING — Step 10

app/api/v1/api.py                    🔶 UPDATE — Step 11

settings.ini                         ❌ CREATE EMPTY FILE NOW

PiyushTrade — Confidential Project Document  |  Do Not Share Externally